📌PROJECT DOCUMENTATION

🏠House Price Prediction

Phase 1: Planning & Design | June 01–08, 2026

Academic Project Daily Log

Activity Summary_June 01 to June 08

| DAY | DATE | ACTIVITY | STATUS |
| --- | --- | --- | --- |
| Day 1 | June 01 | Project Title Finalization | ✔ Completed |
| Day 2 | June 02 | Requirement Gathering | ✔ Completed |
| Day 3 | June 03 | Objective Definition | ✔ Completed |
| Day 4 | June 04 | User & Module Identification | ✔ Completed |
| Day 5 | June 05 | Use Case Diagram Preparation | ✔ Completed |
| Day 6 | June 06 | Database Requirement Analysis | ✔ Completed |
| Day 7 | June 07 | ER Diagram Design | ✔ Completed |
| Day 8 | June 08 | Database Schema Creation | ⏳ In Progress |

Day 1 — June 01, 2026 | Project Title Finalization

Project Title: House Price Prediction

Domain: Machine Learning / Data Science

🛠️Technology Stack:

Frontend: HTML/CSS

Backend: Python Flask

Database: MySQL

Machine Learning: Scikit-Learn

📖Project Overview :

The House Price Prediction System is a machine learning based web application designed to predict house prices based on various features such as location, area, number of rooms, and amenities. The system helps users estimate property prices accurately using predictive analytics.

Justification for Title

➤ 'House Price' — Focuses on property value estimation.

➤ 'Prediction' — Uses machine learning algorithms to estimate prices.

➤ 'System' — Represents a complete web-based application.

Outcome

Title approved: House Price Prediction . Scope confirmed with guide.

Day 2 — June 02, 2026 | Requirement Gathering

💻Software Requirements:

- Operating System : Windows 10

- Frontend Tool : Jupyter Notebook / Anaconda

- Programming Language : Python

- Libraries Used : Pandas, NumPy, Scikit-Learn, XGBoost

Functional Requirements :

➤ User can enter house details.

➤ System predicts estimated house price.

➤ Admin can manage datasets.

➤ User can view prediction reports.

➤ System stores prediction history.

Non-Functional Requirements

➤ Fast prediction response.

➤ Secure user login.

➤ Mobile responsive design.

➤ High accuracy prediction model.

Day 3 — June 03, 2026 | Objective Definition

🎯Objectives

➤ To predict house prices accurately.

➤ To analyze housing datasets.

➤ To build a machine learning model.

➤ To provide a user-friendly interface.

➤ To improve decision making in real estate.

Day 4 — June 04, 2026 | User & Module Identification

User Roles

| USER ROLE | DESCRIPTION |
| --- | --- |
| Admin | Manages system and datasets |
| User | Enters house details and views predictions |

📦Modules

| MODULE | FEATURES |
| --- | --- |
| User Management | Login and registration |
| Dataset Management | Upload datasets |
| Prediction Module | Predict House Price |
| Report Module | View prediction reports |

Day 5 — June 05, 2026 | Use Case Diagram Preparation

Use Cases

👨🏻‍💼Admin:

- Manage datasets

- View reports

👤User:

- Login

- Enter house details

- Predict house price

- View results

Day 6 — June 06, 2026 | Database Requirement Analysis

Entities

➤ Users

➤ Houses

➤ Predictions

➤ Reports

Day 7 — June 07, 2026 | 🗂️ER Diagram Design

👤USER

↓

🏠HOUSE DATASET

↓

🤖MACHINE LEARNING MODEL

↓

📈PREDICTION RESULT

Day 8 — June 08, 2026 | Database Schema Creation

SQL Example :

CREATE TABLE Users (

user_id INT PRIMARY KEY AUTO_INCREMENT,

name VARCHAR(100),

email VARCHAR(100)

);

CREATE TABLE Houses (

house_id INT PRIMARY KEY AUTO_INCREMENT,

location VARCHAR(100),

area FLOAT,

bedrooms INT,

price FLOAT

);

CREATE TABLE Predictions (

prediction_id INT PRIMARY KEY AUTO_INCREMENT,

user_id INT,

predicted_price FLOAT

);

Status :

Database schema creation completed successfully.

All required tables were created and verified.